SYNTHOS

Project Status Report

Comprehensive Progress & Conversation Index

March 27, 2026

System Version: 2.0  |  Manifest Version: 3.0

Status: Deploy Ready (Phase 02 Complete, Pending Deployment)

# 1. Executive Summary

Synthos is a distributed, offline-capable algorithmic trading assistant deployed on Raspberry Pi hardware. It operates across retail nodes (customer-facing trading agents) and a company node (operations and monitoring infrastructure). The system is fully self-contained after installation.

As of March 27, 2026, the project has completed specification consolidation, full system audit, code alignment, and the System Exposure Layer (Phase 02). The system is deploy-ready with 8 known bugs identified from first-boot testing that require remediation before production deployment.

| Spec Layer | Implementation | Deployment |
| --- | --- | --- |
| CONSOLIDATED | PHASE 02 COMPLETE | BLOCKED (8 BUGS) |

# 2. Conversation Index

Every conversation in the Synthos project, organized by category with current status and key deliverables.

## 2.1 Phase 01 — Specification & Alignment

| Conversation | Status | Key Deliverables / Outcome |
| --- | --- | --- |
| [PHASE 01] Spec-Code Alignment | LOCKED | File-by-file spec-to-code gap map; CORRECTIONS_AUDIT.md; DRIFT_CLEANUP reports; phase correction record logged |
| [PHASE 01] Naming & Validation | LOCKED | Canonical rename Daily→Scout complete (15 replacements across 3 files); Agent Naming Model validated; display-vs-canonical separation enforced |
| [PHASE 01] System Audit | LOCKED | Full system audit: 2 HIGH, 3 MED, 3 LOW issues found; KEY_SIGNING_SECRET + DEV_MODE undeclared; license HALT contradiction; rollback authority conflict identified |
| [PHASE 01] Constraint Enforcement | LOCKED | 5 fixes applied: ENV_SCHEMA entries added; license HALT aligned; direct email→Scoop; 14 hardcoded paths removed; rollback authority gated by trading_mode |

## 2.2 Phase 02 — System Exposure Layer

| Conversation | Status | Key Deliverables / Outcome |
| --- | --- | --- |
| [PHASE 02] System Exposure Layer | COMPLETE | Portal backend (4 endpoints + 6 helpers); frontend (4 UI tabs); 21 docs produced; first boot tested on Pi 4B; 8 bugs identified (3 critical, 5 high); deployment blocked pending bug fixes |

## 2.3 Phase 03 — Integrity & Migration

| Conversation | Status | Key Deliverables / Outcome |
| --- | --- | --- |
| [AUDIT] Agent System Audit | COMPLETE | Phase 03A core integrity remediation: centralized path resolution; company agent path fixes; db_helpers expansion; Trader DB-first approval queue with JSON fallback; pending_approvals schema added |
| [PHASE 03B] Approval Queue & DB Finalization | COMPLETE | Portal migrated to DB-backed approval queue; Scoop refactored to DB-backed priority dispatch; /api/enqueue endpoint live; Trader P0→Scoop wired; Gmail + SendGrid stubs ready; live Pi validation passed |

## 2.4 Architecture & Reference

| Conversation | Status | Key Deliverables / Outcome |
| --- | --- | --- |
| [ARCH] Platform Guidelines | REFERENCE | Operations-to-system mapping; missing components identified; conflicts resolved; 5 documents validated clean |
| [ARCH] Rebuild Workflow | REFERENCE | Ground truth extraction; active file registry; defunct file list; missing components; master TODO; structured chat plan |
| [ARCH] Architecture Decision Memo | REFERENCE | Phase-1 service reconciliation: 2 Flask services only (portal.py:5001, monitor:5000); 5002/5003/5004 deferred; no Nginx; systemd unit file spec; deployment checklist |
| [ARCH] Installation & Setup Guide | REFERENCE | Customer-facing PDF guide; retail + company install flows; directory structure fix for installers/common/ gap identified |
| [ARCH] Architecture Clarification | REFERENCE | Folder layout document (SYNTHOS_FOLDER_LAYOUT.md); USB/installer/runtime file tagging; node summary table; install_retail.py and install_company.py architecture decisions |
| [STATE] Spec Complete Baseline | LOCKED | Spec consolidation validated: 3 active docs (Arch v2.0, Manifest v3.0, Ops Spec v2.0); 2 retired (Installer SM, Addendum 1); Strongbox trigger deferred to implementation |

## 2.5 Meta & Utility

| Conversation | Status | Key Deliverables / Outcome |
| --- | --- | --- |
| [META] File Classification | LOCKED | File state classification: 4 SPEC, 2 DEPRECATED; BUILD definition established |
| [META] File Normalization | LOCKED | STATE__filename convention defined; rename mapping produced (read-only constraint noted) |
| [META] Chat State Normalization | LOCKED | Chat naming convention established; single ACTIVE rule enforced; manual checklist produced |
| [AUDIT] agent1_trader Baseline | COMPLETE | PARTIAL BASELINE classification; clean naming (no Bolt references); 2 violations: direct SendGrid (Scoop bypass), hard Alpaca coupling |
| [UTILITY] Project File Export | COMPLETE | All 39 project files exported as synthos_project.zip |
| Consolidating Project TODOs | COMPLETE | 20 TODO items combined from 10 source files (5 HIGH, 8 MED, 7 LOW); SYNTHOS_TODO_COMBINED.md produced |

# 3. Phase Progress Summary

| Phase | Scope | Status | Blockers |
| --- | --- | --- | --- |
| Phase 01 | Spec-Code Alignment, Naming, Audit, Constraint Enforcement | COMPLETE | None |
| Phase 02 | System Exposure Layer (Portal, Research Visibility, Scoop, Reporting) | COMPLETE | 8 bugs from first boot test block deployment |
| Phase 03A | Core Integrity Remediation (paths, DB, approval queue) | COMPLETE | None |
| Phase 03B | Approval Queue DB Finalization, Scoop Queue, Live Validation | COMPLETE | None |
| Deployment | Production deployment to retail + company Pis | BLOCKED | 3 critical + 5 high-priority bugs |

# 4. Open Bugs Blocking Deployment

These bugs were identified during the first boot test on Raspberry Pi 4B on March 26, 2026.

## 4.1 Critical (Blocks Startup)

| ID | Issue | Impact |
| --- | --- | --- |
| BUG-01 | heartbeat.py missing from installer | Agents crash on startup; heartbeat.py not included in file deployment |
| BUG-02 | Hardcoded paths in all company agents | Company agents fail to find files on any non-default Pi username |
| BUG-03 | company.db not bootstrapped by installer | Company agents crash immediately; no database exists on fresh install |

## 4.2 High Priority (Degrades Functionality)

| ID | Issue | Impact |
| --- | --- | --- |
| BUG-04 | installers/common/ directory structure gap | install_company.py fails on import; preflight.py, progress.py, env_writer.py in wrong location |
| BUG-05 | PI_ID stale after SD card reflash | Portal constructs bad upload URLs with old hostname credentials |
| BUG-06 | sentinel/vault/timekeeper/librarian not using db_helpers | 4 agents still run own get_db() implementations instead of centralized path |
| BUG-07 | Trader direct SendGrid (Scoop bypass) | Protective exit email bypasses Scoop; spec violation |
| BUG-08 | JSON fallback still active in Trader | Dual-write to DB + JSON until portal migration completes (gate: 5 clean sessions) |

# 5. Open TODO Items (20 Total)

Consolidated from 10 source files. Full details in SYNTHOS_TODO_COMBINED.md.

| Priority | Count | Key Items |
| --- | --- | --- |
| HIGH | 5 | BIL engine sweep; Trader capital percentages; legacy installer rename; Strongbox restore.sh; Strongbox agent not yet built |
| MEDIUM | 8 | Session-end heartbeat trigger; IP allowlisting; seed_backlog wiring; first_run.sh paths; sentiment→trader integration; Strongbox R2 upload; Scoop transport config |
| LOW | 7 | Named Cloudflare tunnel; portal auth/HTTPS; Vault certificate revocation; Blueprint effort estimates; hybrid cloud model; portal transport toggle |

# 6. Authoritative Document Set

| Document | Version | Scope |
| --- | --- | --- |
| SYNTHOS_TECHNICAL_ARCHITECTURE.md | v2.0 | System behavior, agents, communication, installer state machine, failure modes |
| SYSTEM_MANIFEST.md | v3.0 | Environment, paths, runtime artifacts, env schema, file registry, upgrade rules |
| SYNTHOS_OPERATIONS_SPEC.md | v2.0 | Lifecycle, weekly cadence, governance, maturity gates, morning report |
| TOOL_DEPENDENCY_ARCHITECTURE.md | v1.0 | Tool classification, execution contract, standard interface, enforcement model |

## 6.1 Retired Documents

| Document | Disposition |
| --- | --- |
| INSTALLER_STATE_MACHINE.md | Absorbed into Architecture v2.0 Part 12 |
| SYNTHOS_OPERATIONS_SPEC_ADDENDUM_1.md | Fully incorporated with section-by-section absorption map |
| VERSION_MANIFEST.txt | Superseded by SYSTEM_MANIFEST.md v2.0+ |

# 7. Hardware & Live System Status

As validated during the March 26, 2026 first-boot test session.

| Component | Status | Notes |
| --- | --- | --- |
| Retail Pi (pi4b) | Running | Portal on :5001; agents executing on cron |
| Trader Agent | Connected to Alpaca paper ($100k) | Supervised mode; approval queue DB-first |
| Scout Agent | Fetching real signals (LMT opportunity found) | Congress.gov disclosure data working |
| Pulse Agent | Running clean analysis | Sentiment scoring operational |
| Database | Schema verified, functioning | signals.db operational |
| Monitor Node | synthos_monitor.py on :5000 | Heartbeat receiver + console |
| Company Pi | Agents start with path errors | Blocked by BUG-02 and BUG-03 |

# 8. Immediate Next Steps

The project is transitioning from Claude.ai project conversations to Claude Code for implementation work.

## 8.1 Bug Fix Sprint (Est. 3–4 hours)

- BUG-01:

BUG-01: Add heartbeat.py to installer file deployment list

BUG-02: Fix hardcoded paths in all company agents (centralized path resolution)

BUG-03: Bootstrap company.db schema in installer

BUG-04: Create installers/common/ directory structure with __init__.py files

## 8.2 Follow-On Work

Portal migration: Complete portal.py read from pending_approvals DB table

DB migration: sentinel.py / vault.py / timekeeper.py / librarian.py to db_helpers

Strongbox: Build the backup agent (biggest open thread — spec-complete but no implementation)

Scoop routing: Reroute Trader protective exit email through Scoop

## 8.3 Gate Conditions

JSON fallback removal is blocked until: (a) portal.py reads from pending_approvals DB table, AND (b) at least 5 clean trading sessions observed with [DB] source in logs and no [JSON] fallback lines.

End of Report

Generated March 27, 2026 — Synthos Project